## Slide 1: Joint Operational Programme Romania – Ukraine 2014 – 2020 BUILD THE PROJECT BUDGET (for HARD and SOFT projects)

## Slide 2
Budget templates and mandatory annexes
Budget sheet | Type of project | Annex | Observation
Budget (individual budgets, Total Budget) | Soft and Hard | Annex A (Part D) | individual budgets for each project partner, including the Applicant covers the total duration and the first 12 months the Total Budget is resulting automatically
Indicative budget breakdown | Hard | Annex A.1 | individual breakdowns for each project partner executing a part of the infrastructure component
Justification of costs | Soft Hard | Annex A.1 Annex A.2 | Individual justification of costs for each project partner
Project financial plan | Soft Hard | Annex A.2 Annex A.3 | per project and correlated with the Total Budget (Annex A part D)
Expected sources of funding | Soft and Hard | Annex A (Part D) | per project, using the Declaration by the Applicant and the Partnership Statements, extract the co-financing amounts in EUR and introduce them into Expected Sources of funding

## Slide 3
Project budget – basic rules
You must have individual budgets (per partner) for the entire project duration and for the first 12 months
The Total Budget is resulting automatically
Additional lines/sub-lines can be inserted at budget headings/sub-headings, as needed
Double check the figures for correctness
The requested grant (EU contribution) must not exceed 90% of the total project budget otherwise, you will receive “error alert”
Use only the templates provided by the Guidelines, available at http://www.ro-ua.ro-ua-md.net/projects/open-calls/
Information and figures in the budget templates and budget annexes must be identical
(For RO) Taxes, including VAT, will only be eligible when entities can show they cannot reclaim them according to the national legislation
(For UA) Entities are exempted from VAT for both the EU grant and the co-financing, pending on project registration at the Ukrainian Ministry of Economy and Trade

## Slide 4
Pay attention…Thresholds (1/2)
Line 2.1 Travels and subsistence
For project preparation and only for staff = max. EUR 3,000 (per project)
Heading 3. Infrastructure (for HARD projects)
Cost of infrastructure = min. 1,000,000 EUR (per project)
Line 3.1 Technical documentation (for SOFT and HARD projects with infrastructure)
Cost of technical documentation = max. 10% of total cost at 3.2 (Infrastructure execution)
Line 4.1 Vehicle (only for project management)
Cost of vehicle = max. 18,000 EUR (per vehicle)
Heading 7. Communication and visibility actions (aimed to promote the programme and the project)
Cost of communication & visibility actions = min. 2% of total direct eligible costs, excluding costs at headings 3. Infrastructure and 7. Communication and visibility actions

## Slide 5
Pay attention…Thresholds (2/2)
Heading 9. Administrative costs (indirect costs)
Indirect costs = max. 7% of total direct eligible costs, excluding costs at heading 3. Infrastructure, if the case)
10. Contingency reserve (needs prior authorization from the MA)
Contingency = max. 10% of costs at 3.2 Infrastructure execution
Flexibility rule (in case of partners (other than the Applicant) and activities outside the core regions of the programme)
Outside core regions (partners and activities) = max. 10% of the project budget
In case of not-complying with the thresholds, costs will be cut but nevertheless, you must ensure them from own resources outside the project budget
Double-check the thresholds after finalizing the budget
 TIPS

## Slide 6
Budget headings – 1. Human resources (1/2)
Use this heading for …
the project team members
employed with labour contract by the respective organization, or having an appointment decision (in case of public servants)
having a job description annexed as supporting document
How to …
units = “per hour” (recommended !!!), “per day”, “per month”
no units must not exceed the implementation period
unit rates = must not exceed those normally borne by the organization
unit rate = actual gross salary + social security charges + other remunerated-related costs.
Insert separate budget sub-lines per function
Check project documents for consistency e.g. correlate Application Form vs. Budget vs. Job descriptions
 TIPS

## Slide 7
Budget headings – 1. Human resources (2/2)

## Slide 8
Budget headings – 2. Travel and subsistence (1/2)
Use this heading for …
Project preparation = max.3,000 EUR (only for staff employed by the organization)
Daily allowance, accommodation, transport costs, as necessary (only for project teams)
How to …
units = “per contract”, “per activity”, “per travel”, “per project”, “per GA”
costs must not exceed those normally borne by the organization according to the national legislation, not the rates published by the EC at the time of mission (when reimbursed as flat rates, lump sums, unit cost)
The corresponding Group of Activities and the related activity need to be indicated
In Annex Justification of costs give details on the main features (means of transportation, route, number of persons travelling, number of nights in case of accommodation, cost composition)
 TIPS

## Slide 9
Budget headings – 2. Travel and subsistence (2/2)

## Slide 10
Budget headings – 3. Infrastructure (1/2)
Use this heading for …
Technical documentation (3.1) = max. 10% of costs at 3.2 Infrastructure execution
Infrastructure execution (3.2)
Site supervision (3.3)
Taxes (if non-recoverable and related to infrastructure)
How to …
units = “per contract”, “per project”
Costs comprised at 3.2 Infrastructure execution will be detailed in the budget annex Indicative budget breakdown for infrastructure (Annex A.1 in case of HARD projects)
In case of HARD projects, costs at 3.2 Infrastructure execution shall be further assessed during step 3 (Evaluation of additional documents) on the basis of the Feasibility Studies. Ensure there are no significant differences between these documents.
 TIPS

## Slide 11
Budget headings – 3. Infrastructure (2/2)

## Slide 12
Use this heading for …
Vehicles (4.1) = max. 18,000 EUR (per vehicle , only for project management)
Equipment and endowment (4.2)  office equipment and endowment (for the project team) & specialized equipment and endowment (directly related to project activities)
Supplies (only for the specialized equipment)
How to …
units = “per item”, “per contract”, “per project”
Budget headings – 4. Equipment and supplies (1/2)
  Only new vehicles and equipment can be purchased, leasing is not allowed
  You must be able to demonstrate at any time to the Evaluation Committee that they represent real market prices
  In Annex Justification of costs give details on the main features (project activity they are supporting, total quantity and total cost of items per category)
 TIPS

## Slide 13
Budget headings – 4. Equipment and supplies (2/2)

## Slide 14
Budget headings – 5. Services (1/2)
Use this heading for …
Printed/published materials (5.1)
Expenditure verification (5.2) (only for the Ukrainian partners)
Translation, interpreters (5.3)
Events (5.4)
External expertise (5.5)
How to …
unit printed/published materials = “per contract”, “per item”
unit expenditure verification = “per project”, “per contract”
unit translation, interpreters = “per hour”, “per page”, “per event”, “per contract”
unit events = “per contract”, “per event”
In Annex Justification of costs give details on the main features (the related project activity, total quantities and cost per category of item, some characteristics)
 TIPS

## Slide 15
Budget headings – 5. Services (2/2)

## Slide 16
Budget headings – 6. Others
Use this heading for …
Costs not budgeted at other budget headings and lines
How to …
Distinct budget sub-lines for each type of cost
In Annex Justification of costs give details on the main features (the related project activity, total quantities and total cost, other characteristics)
 TIPS

## Slide 17
Budget headings – 7. Communication and visibility actions (1/2)
Use this heading for …
Activities, materials, events promoting, informing, communicating about the project and/or the programme
How to …
min.2% of total direct eligible costs, excluding costs at heading 3.Infrastructure and 7. Communication and visibility actions
unit rates = “per project”, “per contract”
Details (type, quantities, main features etc.) must be given at Group of Activities no.3 (information and communication plan) and in the budget sheet Justification of costs
 TIPS

## Slide 18
Budget headings – 7. Communication and visibility actions (2/2)

## Slide 19
Budget headings – 9. Administrative costs &
10.Contingency reserve
Use this heading for …
Administrative costs = office costs including rental, electricity, heating, phone, cleaning, salaries for other staff supporting project implementation (e.g. accountant, driver, secretary), postal services, financial services, archiving, security services etc.
Contingency reserve – only for projects including an infrastructure component
How to …
Administrative costs = max.7% of total direct eligible costs, excluding costs at heading 3. Infrastructure
Contingency reserve = max. 10% of costs at heading 3.2 Infrastructure execution
Contingency reserve may only be used with prior written authorisation of MA
Administrative costs need to be detailed in budget Annex Justification of costs
 TIPS

## Slide 20
Each project partner has to have a share of co-financing and a share of the project budget
Total of co-financing provided by project partners should be of at least 10% of total eligible costs of the action.
Contribution coming from other sources is included in the total co-financing.
Budget Annexes – Expected sources of funding (1/2)

## Slide 21
Budget Annexes – Expected sources of funding (2/2)

## Slide 22
Each project partner must provide Justification of costs for his share of the project budget
Justifications shall be given per budget line and sub-line
Explanations will be provided for:
  cost composition and details on main features and quantities, as the case may be
  reference to the related project activity and Group of Activities
In case of HARD projects – Annex A.2 to be used
In case of SOFT projects – Annex A.1 to be used
Annexes to the Budget – Justification of costs (1/5)

## Slide 23
Annexes to the Budget – Justification of costs (2/5)

## Slide 24
Annexes to the Budget – Justification of costs (3/5)

## Slide 25
Annexes to the Budget – Justification of costs (4/5)

## Slide 26
Annexes to the Budget – Justification of costs (5/5)

## Slide 27
It has only evaluation purpose, to determine if the project partners have the necessary financial skills to implement the project
Three work sheets need to be filled:
  project financial plan
  project contributions
  project payments
Read carefully the instructions provided therein.
Pay attention in case of “error alerts”.
Annexes to the Budget – Project financial plan
 TIPS

## Slide 28
Budget breakdowns are required from all project partner executing a share of the infrastructure component and shall be confronted with the information from the Feasibility Studies.
Includes categories of costs specific to execution of the infrastructure
The template in the Guidelines gives indications about the budget lines corresponding to each category of cost.
Ensure there are no inconsistencies between the Budget breakdown and the Individual budget in this respect.
Annexes to the Budget – Indicative budget breakdown
(only for HARD projects)
 TIPS

## Slide 29
Costs and cost details do not correspond to project activities, as described in the Application Form (e.g. number of days for trips, number of events, functions of the project team, deliverables, etc.)
Costs are given mainly as lump sums or are oversized (e.g. salaries, equipment). Clarifications or proofs that a real market research has been made, may be required by the Evaluation Committee.
No clear distinction is made between the project team (including specialists) and other staff in the organization.
Costs are not stated under relevant or correct budget headings and lines.
Compulsory costs are missing e.g. expenditure verification for Ukrainian entities, costs related to visibility actions (as provided by the inventory of minimum actions). In such case, respective costs will be nevertheless ensured by the project, from the partners’ resources and outside the project budget.
Finally …Frequent mistakes (1/2)

## Slide 30
The costs stated are erroneously quantified and priced when looking at project outputs (e.g. number of consultancy days or trips, number of brochures or participants).
Budget includes ineligible costs (e.g. currency exchange losses, costs covered by another action or programme).
Programme thresholds are not respected.
Subcontracting costs are not justified when compared to project activities.
Insufficient justification is provided to describe the costs, the sound financial management of the project cannot be assessed.
Sources of funding does not contain all the requested information (e.g. share of co-financing between partners, sources of funding from other donors.
Finally … Frequent mistakes (2/2)

## Slide 31
Thank you for attention!
Please check regularly for updates on the Programme website at
http://www.ro-ua.net/en/
Joint Technical Secretariat
Regional Office for Cross-border Cooperation for Romania – Ukraine border
8A, Bistritei street, 720274 Suceava, Romania
info.ro-ua@brctsuceava.ro